NOVANET ACQUISITIONS/SERIALS FUNCTIONAL CONTACTS MEETING #11

University of King’s College Conference Room, Wed., Nov 9, 2005, 10:30

Present: Paulette Lambert (King’s), Gail Fraser (Kellogg), Dylan Boudreau (Novanet),  Linda Aiken (Law), Karen Chandler (Killam), Heather Saunders (SMU), Helen Blanchard (MSVU), Terri Winchcombe(Chair, Sexton), Amanda Sparks (Sexton), Lloyd Melanson (AST), Linda MacLeod (Killam), Jane Archibald (Killam)

Speaker Phone: Verna Mingo (NSAC), Bev Neable (NSCC), Marie Gillis (SFX), Glenna Quinn (SFX), Cathy Toomey (CBU), Nick Sobol (CBU), Marie MacKenzie (CBU)

Regrets: Kit Clarke (NSCAD)

- Agenda

No agenda

- New Business - GEAC’s final days

  - Mini Year End

- We decided to NOT run a full year end process.

- Dylan will run the fund rebalance on Nov 21 and Nov 28.

- Nightly cheque runs will begin on Nov 28.

- Last working day in GEAC is Dec 9.

- Scott will begin extraction on evening of Dec 9 after all overnight jobs have run.

  - Received issues report

- Amanda and Terri will look at Advance GUI to see if received serials information can be easily printed from there.

- Dylan is working with GEAC to have this report working so we can have a report that lists our received issues if necessary.

  - Serials List of Holdings

- Novanet libraries may want to run this list of holdings before Dec 9.

  - Description display

- A data migration issue: the bound pieces label (5) or the volume/part (4) information will be migrating to the description field in Aleph.  This will display as “description” in OPAC.  It is incomplete for items that did not have a bound label (5) field in Advance, (eg: only the v. # appears now – without the label).

- The information is available in the different serial tabs so that clean up after STP is possible.

- From Novanet Office

  - Staff permissions

- Supervisors need to assign permission levels to each staff member and report back to Novanet office before Christmas break.

- Dylan will send out information on the different permission levels.

- Identify any staff members who do not fit into the defined permission levels and note the needed adjustments so that Dylan can create unique permission tables for them.

  - Budget access

- Novanet office needs the library specific letter codes in order to limit user access to other libraries budget information.  Karen C. is checking her files to see if this information has already been gathered and will forward to Bill.

  - Questions for ExLibris

- We will have an opportunity to work with Ex Libris sometime/somehow during the week of Nov 28.

- We need some examples of table changes and processes that we don’t know how to do or set up.

- So far we have: EDI, Tab42, year end process, table editing, changing order statuses (arrived, claimed, and cancelled), and email orders/claims.

- Send any others you have to Novanet Office.

- Outstanding Items

  - Split Allocations

- Orders where allocation was split between two or more funds are migrating to Aleph with fund encumbered only on the first budget in the list.

- Clean up will have to be done on these orders after STP.  There is a list available from Novanet Office if you need it.

  - Notes

- We asked that all notes in Advance (general, cataloging, processing) migrate to the library note field in Aleph.  This information cannot completely migrate because Aleph allows only 200 characters in any note field.  If the notes exceeded 200 characters it was truncated.  Scott/Leah produced a report that lists these notes up to the point of truncation.

- Linda M. will look in the Advance GUI to see if we can easily print the notes information from there.  If not, we may ask GEAC to produce a report with the full notes.

If this issue and no.2.2 above must go to GEAC, the committee will have to decide on the priority.

- Next meeting

30 November 2005, 9:00 A.M.

Kings Conference Room

- Adjournment

12.00 P.M.