Aleph Implementation

Training Coordination Team (TCT)

Minutes

Date: Thursday, May 19, 2005, 9:00 am

Location: NSCC IT Camps Library Meeting Room

Attendance: Bill Slauenwhite (Chair), Linda Gray (Dalhousie Libraries-Killam), Chris Macdonald (Saint Mary’s University), Debbie Costelo (Nova Scotia Community College), Terri Winchcombe (Dalhousie Libraries-Sexton)

Recorder: Terri Winchcombe

- Appointment of recorder – Terri was appointed as recorder for the meeting.

- Approval of May 4 minutes – minutes approved with the following revision: Item number 3 on May 4 neglected to include June 27-30 training for Functional Contacts (FC’s).

- Identifying trainers

  - Debbie distributed the “trainers” list received to date from OPAC and CIRC.  Terri submitted ACQ/SER list of names. Bill will get the CAT list at this afternoon’s CAT-FC meeting.

  - Debbie will draft a “Communiqué” for the Novanet community to let them know what is involved in all levels of training.  It will include a time line, flow chart and dates and times for Foundation training sessions.

  - June 3rd deadline for identifying all trainers and FC members for June 27 and July 4 Aleph Framework sessions.  These people will have to complete the Blueprint session by June 16 (see below).

  - We will have to identify more OPAC trainers because most of Novanet will need OPAC training.

- Identifying trainees

  - Should we be responsible for training every single person in the system?  We’ll first need to quantify and go from there.

  - We will wait until later in the summer to identify trainees

- Training options for different modules?

  - The TCT was made aware of concerns raised by some Functional areas and are working to address these issues.

  - CIRC group may split into function for training (reserves, patron services, etc.).

  - ACQ/SER group needs to have prerequisite CAT training.

  - Each member of the TCT will probably coordinate the training team in his or her own functional areas in terms of documentation, standardization, coordinating time and place.

  - CAT will have to share their sessions with ACQ/SER so they will no longer have the option to fill their Ex Libris training sessions.

- Re-naming sessions

  - Sessions re-named to some version of the following:

    - Aleph Blueprint (formerly Interwise)

    - Building the Aleph Foundation (formerly Advanced training sessions for FC’s and Trainers)

    - Aleph – Framing the House (developing the training program)

    - Aleph - Moving In!

- Interwise client roll-out

  - Aleph Blueprint CD’s will be made available to those taking the June 27 and July 4 training sessions.

- Interwise Q&A – June 17

  - Two-two hour sessions offered, 10:30 and 2:30, to those who have taken the Aleph Blueprint sessions.

  - We are limited to 10 Internet connections with Ex Libris (more than 10 causes internet slow down).

  - Folks should have questions ready before the 17th.

- Other business

  - Info from Ex Libris regarding the taped training sessions (Aleph Blueprint):  70% of each module is covered in these sessions which equals 99% of day to day work

  - We agreed to have a follow-up meeting with Functional Committees after July 8 to see if further training sessions with Ex Libris are warranted.

- Next meeting

  - No meeting scheduled at this time.